HITBOX

Collectible Instance Valuation System

Implementation Plan — March 2026

# Overview

This document contains step-by-step instructions for implementing per-instance valuation in the Hitbox Flutter app. Each collectible instance is unique and its market value is derived from the parent collectible’s base price (sourced from price history) plus instance-specific multipliers based on rarity, edition scarcity, evolution level, trade velocity, and age.

The work is organized into six phases that can be completed independently. Each phase lists the exact files to modify, fields to add, and methods to implement.

# Current State of the Codebase

## Existing Models

The following models and infrastructure already exist and will be extended:

### CollectibleInstance (catalog.dart)

Key fields relevant to valuation:

| editionNumber | int — which edition this is (e.g. #3) |
| --- | --- |
| totalEditions | int — total supply for this collectible |
| evolutionLevel | int — current evolution level (0–5) |
| evolutionXP | int — current XP points |
| maxEvolutionLevel | int — cap (default 5) |
| tradeCount | int — number of times traded |
| uniqueTradePartners | List<String> — distinct users who held this |
| claimedAt | DateTime? — when first claimed |
| status | InstanceStatus — available/reserved/claimed/listed |
| visualState | VisualChange — visual evolution state |

Missing: No price/value fields exist on the instance model. Value is currently looked up from the parent Collectible.price field.

### Collectible (catalog.dart)

Key pricing fields:

| price | double — current store price |
| --- | --- |
| currency | String — default 'USD' |
| rarityScore | int — 0–100 rarity rating |
| rarity | CollectibleRarity enum — common through exclusive |
| totalSupply | int — total editions that will be minted |
| minted | int — how many have been minted so far |
| purchaseCount | int — number of purchases (trending signal) |

### PriceHistory (transactions.dart)

Tracks collectible-level store price changes over time. Root collection: price_history.

| collectibleId | String — links to parent Collectible |
| --- | --- |
| price | double — the new price at this point in time |
| currency | String — default 'USD' |
| effectiveDate | DateTime — when this price took effect |
| reason | String? — why the price changed |

### Instance-Level price_history Subcollection

Each collectible_instances/{id}/price_history document currently stores:

| timestamp | Timestamp — when the transaction occurred |
| --- | --- |
| price | double — price at time of transaction |
| currency | String — default 'USD' |
| transactionType | String — currently only 'claim' |
| transactionId | String — links to purchase doc |

This subcollection is only written to during claimCollectible() in PurchaseService. It does not record trades, resales, or value recalculations.

### Transfer (transactions.dart)

Records ownership changes between users:

| fromUserId | String |
| --- | --- |
| toUserId | String |
| instanceId | String |
| transferType | TransferType — trade / sale / gift |
| price | double? — sale price (only for sales) |
| tradeId | String? — links to the Trade that caused this |

Transfers do NOT currently write to the instance’s price_history subcollection.

## Existing Services

| CollectibleCatalogService | updateCollectiblePrice(), getCollectiblePriceHistory() |
| --- | --- |
| PurchaseService | claimCollectible() — writes to instance price_history |
| InstanceService | CRUD + getCollectibleInstanceByNfc(), updateInstance() |
| PortfolioService | getPortfolioSummary() — uses Collectible.price as value |

# Phase 1: Add Value Fields to CollectibleInstance Model

Add fields to the CollectibleInstance model that cache the computed value so we don’t have to recalculate on every read.

### File: lib/models/catalog.dart

Add these fields to the CollectibleInstance class, after the tradeCount / uniqueTradePartners block:

// ---- Valuation (cached, recalculated on events) ----

final double? estimatedValue;       // current computed market value

final double? lastSalePrice;        // price from most recent sale transfer

final double? acquisitionPrice;     // what current owner paid (claim or purchase price)

@NullableTimestampConverter()

final DateTime? valuationUpdatedAt; // when estimatedValue was last recalculated

Also update:

- Add all four fields to the constructor with default null values

- Add all four fields to the copyWith() method

- Add all four fields to fromJson/toJson (handled automatically by json_serializable, just run build_runner)

- Run: flutter pub run build_runner build --delete-conflicting-outputs

# Phase 2: Create the InstanceValuationService

This is the core pricing engine. Create a new service that computes the estimated market value of any given instance.

### File: lib/services/instance_valuation_service.dart (NEW)

Create this new file with the following structure:

### Method: getBasePrice(String collectibleId)

- Query the price_history root collection for the given collectibleId, ordered by effectiveDate descending, limit 1

- If price history exists, use the most recent price as the base price

- If no price history, fall back to Collectible.price from the collectibles collection

- Return the base price as a double

### Method: calculateInstanceValue(CollectibleInstance instance, double basePrice, Collectible collectible)

Apply multipliers to the base price. Each factor adjusts the value up or down:

double value = basePrice;

// 1. Rarity multiplier

//    common: 1.0, uncommon: 1.15, rare: 1.35,

//    epic: 1.6, legendary: 2.0, exclusive: 3.0

value *= _rarityMultiplier(collectible.rarity);

// 2. Edition scarcity

//    Low edition numbers are more valuable

//    #1 of any set gets a 1.5x bonus

//    First 10% of editions get 1.2x

//    Formula: 1.0 + (1 - editionNumber/totalEditions) * 0.3

value *= _editionMultiplier(instance.editionNumber, instance.totalEditions);

// 3. Evolution level premium

//    Each level adds 10% to value

//    Fully evolved (level == max) gets an extra 25% bonus

value *= _evolutionMultiplier(instance.evolutionLevel, instance.maxEvolutionLevel);

// 4. Trade velocity bonus

//    Frequently traded instances are “hot”

//    1–3 trades: 1.05x, 4–9 trades: 1.1x, 10+: 1.2x

//    Unique partners bonus: +2% per unique partner (cap at 20%)

value *= _tradeMultiplier(instance.tradeCount, instance.uniqueTradePartners.length);

// 5. Age / vintage factor

//    Older claimed instances gain value over time

//    +1% per month since claim, capped at +24%

value *= _ageFactor(instance.claimedAt);

// 6. Last sale anchor

//    If the instance has a lastSalePrice, blend it with calculated value

//    70% calculated + 30% last sale price

if (instance.lastSalePrice != null) {

value = value * 0.7 + instance.lastSalePrice! * 0.3;

}

return double.parse(value.toStringAsFixed(2));

### Method: revalueInstance(String instanceId)

Fetches the instance, its parent collectible, computes the new value, and writes estimatedValue + valuationUpdatedAt back to Firestore. Returns the updated instance.

### Method: batchRevalueUserPortfolio(String userId)

Queries all instances where claimedByUserId == userId, batch-computes values, and writes them back in Firestore batches of 500. Use this for portfolio refresh operations.

# Phase 3: Write Price History on Transfers

Currently only claimCollectible() writes to the instance price_history subcollection. We need to also write entries when transfers (trades, sales, gifts) happen.

### File: Wherever transfer execution lives (check for Transfer creation logic)

- After creating a Transfer document, also write to collectible_instances/{instanceId}/price_history with: timestamp, price (Transfer.price for sales, or estimatedValue for trades/gifts), currency, transactionType ('sale' / 'trade' / 'gift'), transactionId (the Transfer doc ID)

- For sales: also update the instance’s lastSalePrice field with the sale price

- For all transfer types: update acquisitionPrice on the instance to reflect what the new owner “paid” (sale price for purchases, estimatedValue for trades, 0 for gifts)

- After writing the price history entry, call revalueInstance() to recalculate the estimatedValue

# Phase 4: Update PortfolioService to Use Instance Values

The current PortfolioService uses Collectible.price as the value for every instance. Update it to prefer the per-instance estimatedValue.

### File: lib/services/portfolio_service.dart

- In the instances loop, change: final currentPrice = collectible?.price ?? 0; to: final currentPrice = instance.estimatedValue ?? collectible?.price ?? 0.0;

- For purchase-based holdings, use instance.acquisitionPrice ?? purchase.pricePaid as the cost basis for gain/loss calculation

- Add a refreshPortfolioValues(String userId) method that calls InstanceValuationService.batchRevalueUserPortfolio() before computing the summary, so the user can trigger a fresh valuation

- Update PortfolioHolding to include a new field: estimatedInstanceValue (double?) to surface the per-instance valuation in the UI

# Phase 5: Wire Up Valuation Triggers

Valuation should be recalculated automatically when relevant events happen, not just on demand.

## Trigger Points

- On claim (PurchaseService.claimCollectible): After the existing batch commit, call revalueInstance() to set the initial estimatedValue and acquisitionPrice

- On transfer completion: Already handled in Phase 3

- On evolution level change: Wherever evolutionLevel is updated on an instance, call revalueInstance() afterward

- On collectible price change (CollectibleCatalogService.updateCollectiblePrice): After updating the collectible price, batch-revalue all claimed instances of that collectible. Query collectible_instances where collectibleId matches and status == claimed, then batch revalue

- On portfolio screen load: Call refreshPortfolioValues() when the portfolio screen initializes, with a staleness check — only refresh if valuationUpdatedAt is older than 1 hour

# Phase 6: Seed Estimated Values for Existing Data

Existing instances in the database have no estimatedValue. We need a one-time migration and optionally a button in the developer dashboard.

## Option A: Developer Dashboard Button

- Add a “Revalue All Instances” button to developer_dashboard.dart alongside the existing Seed Portfolio button

- On tap, query ALL collectible_instances where status == claimed, batch through them in groups of 20, call revalueInstance() for each, and show a progress indicator

- Display a summary when complete: X instances revalued, total portfolio value = $Y

## Option B: Lazy Migration

In PortfolioService.getPortfolioSummary(), if an instance has estimatedValue == null, call revalueInstance() inline before using it. This spreads the migration cost across individual reads instead of one big batch.

# File Change Summary

| File | Action | Phase |
| --- | --- | --- |
| lib/models/catalog.dart | MODIFY | Phase 1 |
| catalog.g.dart (auto-generated) | REBUILD | Phase 1 |
| lib/services/instance_valuation_service.dart | CREATE | Phase 2 |
| lib/services/services.dart | MODIFY | Phase 2 |
| Transfer execution logic (locate) | MODIFY | Phase 3 |
| lib/services/portfolio_service.dart | MODIFY | Phase 4 |
| lib/services/purchase_service.dart | MODIFY | Phase 5 |
| lib/services/collectible_catalog_service.dart | MODIFY | Phase 5 |
| Evolution update logic (locate) | MODIFY | Phase 5 |
| lib/screens/developer_dashboard.dart | MODIFY | Phase 6 |

# Appendix: Suggested Multiplier Values

## Rarity Multipliers

| Rarity | Multiplier |
| --- | --- |
| Common | 1.0x |
| Uncommon | 1.15x |
| Rare | 1.35x |
| Epic | 1.6x |
| Legendary | 2.0x |
| Exclusive | 3.0x |

## Edition Scarcity

- Edition #1 of any collectible: 1.5x multiplier

- First 10% of editions: 1.2x multiplier

- General formula: 1.0 + (1 - editionNumber / totalEditions) * 0.3

- If totalEditions is 0 (unlimited): multiplier = 1.0

## Evolution Level

- Each level adds 10% (multiplier = 1.0 + evolutionLevel * 0.10)

- Fully evolved bonus: if evolutionLevel == maxEvolutionLevel, add an extra 25% (so a max level 5 instance gets 1.0 + 0.5 + 0.25 = 1.75x)

## Trade Velocity

- 1–3 trades: 1.05x

- 4–9 trades: 1.10x

- 10+ trades: 1.20x

- Unique partners bonus: +2% per unique trade partner, capped at +20%

## Age / Vintage

- +1% per month since claimedAt, capped at +24% (2 years)

- If claimedAt is null, age multiplier = 1.0

# Notes

- All multiplier values are suggestions and should be tuned based on actual marketplace behavior. Consider making them configurable via a Firestore document (e.g., valuation_config) so you can adjust without redeploying.

- The last sale price anchor (70/30 blend) prevents computed values from drifting too far from actual market prices. Adjust the ratio based on market liquidity.

- For the Firestore collection constant, add: static const String valuationConfig = 'valuation_config'; to FirestoreCollections in constants.dart if you want remote-configurable multipliers.

- Run build_runner after modifying any @JsonSerializable model: flutter pub run build_runner build --delete-conflicting-outputs