HITBOX

Production Hardening Scaffold

Working outline for in-house hardening of the Hitbox platform. Action items, file paths, and acceptance criteria. No marketing copy.

# 1. Current state inventory

What exists today. Update this section as code changes.

## 1.1 Mobile app — Flutter

- 30 screens in hb/lib/screens/

- 20 services in hb/lib/services/

- 11 models in hb/lib/models/ (plus generated *.g.dart)

- Routes in hb/lib/screens/routes.dart, shell in main_shell.dart

### Screens (30)

- Auth: login_screen, signup_screen

- Home / shell: dashboard_screen, main_shell, profile_screen, theme_picker_screen

- Discovery: browse_screen, search_screen, marketplace_screen, season_leaderboard_screen, artist_details_screen

- Collection: portfolio_screen, roster_list_screen, collectible_details_screen, instance_details_screen, wishlist_screen

- NFC + claim: scan_screen, claim_screen

- Trades: trades_screen, trade_detail_screen, create_listing_screen, listing_detail_screen

- Evolution: evolution_viewer_screen

- Notifications: notifications_screen

- Admin / dev: database_pop_screen, database_wipe_screen, image_editor_screen, image_gen_screen, seed_portfolio_screen

### Services (20)

- artist_service, collectible_catalog_service, collection_service, content_service

- evolution_service, instance_service, marketplace_service, notification_service

- ownership_service, portfolio_service, purchase_service, roster_service

- season_service, services (aggregator), storage

- trade_message_service, trade_service, user_service, wishlist_service, xp_service

### Models (11)

- all_models, constants, converters, enums, models, paginated_result, platform, roster, transactions, user, value_objects

## 1.2 Web app — Next.js

- Route groups: web/src/app/(app), web/src/app/(auth), web/src/app/(marketing)

- App pages: dashboard, feed, marketplace, portfolio, trades

- Auth pages: login, signup

- Layouts: web/src/app/layout.tsx, plus per-group layouts

## 1.3 Backend — Firebase

- Firestore rules: hb/firestore.rules (214 lines, ~20 collections)

- Cloud Functions: hb/functions/index.js (297 lines, 2 functions today: createPaymentIntent + getTailoredPicks)

- Composite indexes: hb/firestore.indexes.json

### Firestore collections referenced in rules

- artists, collectibles, rosters, seasons, content_bundles, evolution_rules, access_gates

- users, collectible_instances, purchases, trades, ownership_history, collections

- wishlists, notifications, xp_transactions, evolution_events, trade_matches, transfers

## 1.4 Integrations live

- firebase_core, firebase_auth, cloud_firestore, firebase_storage, cloud_functions

- flutter_nfc_kit (NFC scan)

- flutter_stripe (payments)

- provider (state), shared_preferences (local cache), cached_network_image, fl_chart, shimmer

# 2. Hardening sequencing

Order matters. Critical work blocks everything else.

## 2.1 Critical (block launch)

- Firestore security rules audit — every collection enforces ownership and role

- Stripe webhook signature verification + idempotency

- NFC cryptographic auth path threat model + replay protection

- App Check enabled on every Cloud Function and Firestore call

- Cloud Function idempotency keys for evolution + trade actions

- Crashlytics enabled with PII redaction

## 2.2 Important (block scale)

- Service refactor + dependency audit

- Test coverage: 60%+ on services, 40%+ on screens, 80%+ on Cloud Functions

- CI pipeline: lint + tests on every PR

- Structured logging across Functions and clients

- Observability dashboards

## 2.3 Polish (block delight)

- Loading / empty / error / success states for every screen

- Performance budget enforced

- Accessibility pass on every screen

- Onboarding flow refined

# 3. Architecture refactor

## 3.1 Service dependency audit

- Map dependencies between the 20 services. Identify circular references.

- Define which services own which Firestore collections.

- Move shared logic into helper modules — services should not import each other casually.

- Audit services.dart aggregator — replace with explicit imports if it’s a dumping ground.

Done when: Each service has a one-line responsibility statement at the top of its file.

## 3.2 State management

- Audit every Provider in the app. Document scope (root, screen-level, widget-level).

- Decide one canonical pattern: Provider vs. Riverpod vs. Bloc. Don’t mix.

- Add ChangeNotifier disposal checks; track listener leaks.

Done when: No state is reachable from two providers. No screen subscribes to more than necessary.

## 3.3 Error types

- Define a HitboxError base class with subtypes: AuthError, NetworkError, ValidationError, NotFoundError, PaymentError, NfcError.

- Replace raw exceptions in services with typed errors.

- UI catches typed errors and maps to user-facing messages.

Done when: No raw FirebaseException or HttpException reaches the UI layer.

## 3.4 Naming + linting

- Run flutter analyze — fix every warning.

- Tighten analysis_options.yaml — enable all_lints recommended set.

- Run dart format on the entire codebase — set as a CI check.

# 4. Firestore schema and security rules

Status: C1 patch shipped May 2026 — isAdmin() now reads request.auth.token.admin (custom claim); a default-deny catch-all and field-level guards on /users/{userId} are in place. C2, C3, and H1–H7 remain open and are addressed in the M1 milestone.

## 4.1 Rules audit (per collection)

Walk every match block in hb/firestore.rules. Confirm read/write authority.

- artists — read public; write only by authenticated artists / admin

- collectibles — read public; write only by admin or owning artist

- collectible_instances — read by owner + public ownership chain; write only by Cloud Function

- trades / trade_matches / trade_messages — read/write only by participants

- ownership_history — read public; write only by Cloud Function

- purchases — read by buyer + admin; write only by Cloud Function

- evolution_events / evolution_rules — read public; write only by Cloud Function

- xp_transactions — read by user; write only by Cloud Function

- notifications — read by recipient; write by Cloud Function or sender with check

- collections / wishlists — read/write only by owning user

- users — read public profile fields only; write only by self

- transfers / access_gates — admin-only writes

Done when: Every match block has explicit allow rules. No path falls through to default-deny without intent.

## 4.2 Composite indexes

- Run app in development with debug logs to surface every index Firestore demands.

- Add each to hb/firestore.indexes.json. Deploy to all environments.

- Document why each index exists in a comment block at the top of the file.

## 4.3 Schema discipline

- Document every collection’s required + optional fields in a Markdown reference (docs/schema.md).

- Add Firestore data converters in hb/lib/models/converters.dart for every model.

- Generate TypeScript types for the web app from the same source-of-truth doc.

- Plan a migration approach for breaking schema changes (script + dual-write window).

# 5. Cloud Functions hardening

## 5.1 Current state

- hb/functions/index.js — 297 lines, 2 functions (createPaymentIntent, getTailoredPicks).

- Most platform logic still runs client-side. This is the biggest backend gap.

## 5.2 Functions that must be server-side (move from client)

- Trade execution: validate, transfer, log ownership, fire evolution

- Evolution trigger: increment counter, evaluate threshold, mutate instance, write event

- Purchase fulfillment: payment confirmed → instance assigned + ledger entry

- XP awards: any client-side write to xp_transactions becomes a Function

- NFC claim: verify chip signature → bind instance to user

- Notification fan-out: trigger on doc creation

Done when: Every write to security-sensitive collections is reachable only via a Function.

## 5.3 Per-function checklist

- Idempotency key on every callable — reject duplicate within 60s window

- Input validation with explicit schema (zod or hand-rolled)

- Authentication check (context.auth not null) and role check where relevant

- App Check enforced (enforceAppCheck: true)

- Structured logger (winston or built-in functions logger) with request id

- Try/catch with typed error responses; never leak stack traces to client

- Retry-safe: assume the function may run twice; use transactions

- Rate-limit by uid (simple in-memory or via Redis if scaled)

## 5.4 Refactor index.js

- Split into per-domain files: functions/payments.js, functions/trades.js, functions/evolution.js, functions/notifications.js, functions/admin.js

- Re-export from index.js

- Add unit tests under functions/__tests__/ using firebase-functions-test

Done when: index.js is under 50 lines and only re-exports.

# 6. Patent 1 — NFC cryptographic authentication

This is the security backbone. Get this wrong and the entire authenticity story collapses.

## 6.1 Threat model

- Attacker reads chip from a stolen item — must not be able to claim ownership

- Attacker clones chip onto another physical token — must not authenticate

- Attacker replays a captured scan — must not register

- Attacker intercepts the chip-to-app exchange — must not extract the secret

- Attacker compromises a phone — must not be able to forge new authentic items

Done when: Every attack scenario above has a documented mitigation.

## 6.2 Protocol audit

- Document the exact byte-level exchange between chip and app today

- Confirm chip uses challenge-response (not static UID) for authentication

- Confirm the secret never leaves the chip — only signatures or HMACs do

- Confirm the server (Cloud Function) verifies signatures, not the client

- Confirm nonces are single-use server-side (replay protection)

- Confirm key derivation is per-instance, not a global secret

## 6.3 Implementation

- Move scan verification entirely to a Cloud Function: client sends challenge response, function verifies + binds

- Persist nonce in Firestore with a TTL of N minutes; reject reuse

- Lock claim flow: a chip can only be bound to a user if signature verifies AND no prior owner is set

- Re-bind flow (legitimate transfer) is gated by prior owner approval, not chip presence alone

## 6.4 Independent review

- This is the one area where outside help is genuinely worth budgeting for, even on a DIY plan

- Until then: run an internal review — two engineers walk through the protocol together with a written attack tree

# 7. Patent 2 — Evolution engine

## 7.1 Atomicity

- Trade counter increment + threshold check + state mutation must run inside a single Firestore transaction (or be done in the Cloud Function with proper ordering)

- Two simultaneous trades on the same instance must not double-evolve

Done when: Stress test: simulate 100 simultaneous trades on one instance. Final state matches expected exactly.

## 7.2 Trigger correctness

- Evolution rules in evolution_rules collection — each must declare: trigger condition, target XP / rank delta, visual state delta

- Rules engine must be deterministic given the same inputs

- Add rule version field; old rule versions still resolve correctly for historical events

## 7.3 Audit trail

- Every evolution writes an evolution_events doc with: instance id, prior state, new state, rule id, timestamp, triggering trade id

- Events are append-only — no updates, no deletes

- Add a server-side query to validate the chain is unbroken for any instance

## 7.4 Tampering resistance

- Client cannot write directly to evolution_events or to any evolution-relevant fields on instances

- Add Firestore rules denying client writes; allow only via Cloud Function

# 8. Stripe payments hardening

## 8.1 Webhook

- Add webhook endpoint as a Cloud Function (functions/payments.js)

- Verify signature using stripe.webhooks.constructEvent — reject invalid

- Idempotency: store processed event id in a stripe_events collection; skip if seen

- Failed signature attempts logged with structured warning

## 8.2 Payment intent lifecycle

- createPaymentIntent already exists — audit it for: amount validation, metadata, customer linkage

- On payment_intent.succeeded webhook: assign instance, write purchase doc, fire notification

- On payment_intent.payment_failed: notify user, release inventory hold

- Refund flow: admin tool to issue refund, write reversal entries, update ownership

## 8.3 PII and compliance

- Never store full card numbers — Stripe holds them

- Store only Stripe customer id and last4 / brand for display

- Document the data retention policy for purchases

# 9. Testing & CI

## 9.1 Coverage targets

- Cloud Functions: 80%+ — these are the highest-stakes code

- Mobile services: 60%+ — focus on instance, evolution, ownership, purchase, trade

- Mobile screens: 40%+ — widget tests for happy path + error path

- Web: smoke tests for every page render

## 9.2 Test types

### Unit tests

- One test file per service in hb/test/services/

- Mock Firestore using fake_cloud_firestore

- Cover: create, read, update, delete, edge cases (null, empty, malformed)

### Widget tests

- One test file per screen in hb/test/screens/

- Render with mocked services. Assert key UI elements present.

- Test error states explicitly.

### Integration tests

- hb/integration_test/ — end-to-end flows on a real device or emulator

- Critical flows: signup → claim NFC → view portfolio → list for trade → accept trade → see evolution

### Cloud Functions tests

- functions/__tests__/ — using firebase-functions-test

- Test each function in isolation with mocked Firestore + Stripe

## 9.3 CI pipeline

- Add .github/workflows/ci.yml

- On every PR: flutter analyze, dart format --set-exit-if-changed, flutter test

- On every PR: cd functions && npm test

- On every PR (web): npm run lint && npm run typecheck && npm run test

- Block merges on red CI

Done when: No PR can merge with failing CI.

# 10. Mobile production hardening (Flutter)

## 10.1 Crash + error reporting

- Add firebase_crashlytics — wire FlutterError.onError + PlatformDispatcher.onError

- Redact PII before reporting (no emails, phone numbers in logs)

- Add user-friendly error screens for unrecoverable states

## 10.2 Offline mode

- Decide which data must work offline: collection view, profile, last trades

- Use Firestore offline persistence (already enabled by default — confirm)

- Queue writes with retry when reconnected — already supported by SDK; surface UI state

- Show offline banner when network is down

## 10.3 Retries + backoff

- Wrap Cloud Function calls with exponential backoff retry (max 3 attempts)

- Distinguish retryable vs. permanent errors using the typed error system

## 10.4 Lifecycle + memory

- Audit every StatefulWidget for dispose() — close streams, cancel timers

- Add did-receive-memory-warning handler on iOS

- Profile cold start — target under 2 seconds on mid-range devices

## 10.5 Deep links + push

- Configure firebase_dynamic_links for shareable links to drops, items, trades

- Configure FCM push tokens, store on user doc

- Handle background message tap → navigate to relevant screen

## 10.6 Build config

- Separate flavors: dev, staging, prod. Different Firebase projects per flavor.

- Sign release builds. Configure Play Console + App Store Connect.

- Reduce APK / IPA size: remove unused locales, shrink resources, ProGuard rules.

# 11. Web production hardening (Next.js)

## 11.1 Error boundaries

- Add a root error.tsx and per-segment error.tsx files

- Distinguish 404 (not found) from 500 (server error)

- Wire client error reporting to Sentry

## 11.2 SEO baseline

- Per-page metadata: title, description, OG image, canonical

- Generate sitemap.xml and robots.txt

- Server-render artist pages, drop pages, marketplace listings

- Structured data (Product, Offer schema) on item pages

## 11.3 Hydration safety

- Audit client/server boundary — no Date.now or random values during hydration

- Use Suspense boundaries for above-the-fold sections

- Streaming SSR for slow data

## 11.4 Performance

- Use next/image for every image

- Track Core Web Vitals: LCP under 2.5s, INP under 200ms, CLS under 0.1

- Bundle analyzer: keep route bundles under 200KB gzipped

- Defer non-critical JS

## 11.5 Auth + session

- Server-side auth check on every (app)/* route

- Refresh token handling without flicker

- Logout clears cookies and Firestore listeners

# 12. Performance

## 12.1 Mobile

- Switch all long lists to ListView.builder or SliverList — no full ListView() with all children

- Use cached_network_image with explicit width / height to avoid layout thrash

- Profile with Flutter DevTools — fix any frame over 16ms in critical paths

- Reduce overdraw — flatten nested Containers

- Cold start budget: under 2s on a Pixel 6a equivalent

## 12.2 Web

- Bundle budget per route: 200KB gzipped

- Image budget per page: 1MB total

- Lazy-load below-the-fold sections

- Use route-level code splitting (already free with Next.js app router)

# 13. Design polish (DIY-friendly)

Designer engagement is recommended but most of this is doable in-house.

## 13.1 State coverage audit

- Walk every screen and confirm: loading state, empty state, error state, success state

- Document missing states in a tracker, fix them screen-by-screen

- Use shimmer (already installed) for loading skeletons

## 13.2 Design system in code

- Centralize colors, spacing, typography in hb/lib/shared/theme.dart

- Pull tokens from a single source (one Dart file). No raw hex codes in screens.

- Establish spacing scale: 4, 8, 12, 16, 24, 32, 48 — use named constants

- Establish radius scale, elevation scale (tonal layering, no drop shadows)

## 13.3 Onboarding flow

- First-run: welcome → permissions (notifications, NFC) → optional artist follow → land on dashboard

- Empty-portfolio prompt: link to scan or to drops

- Soft errors that recover (e.g. NFC unavailable) become empty states, not blocking dialogs

## 13.4 Brand consistency

- Audit every screen against Kinetic Etherealism: indigo surfaces, lavender / cyan / rose accents, Plus Jakarta Sans, no drop shadows, tonal layering

- Use the same component library across web and mobile where reasonable

# 14. Accessibility

## 14.1 Mobile

- Every interactive widget has a Semantics label

- Tap targets are at least 44x44 logical pixels

- Color contrast meets WCAG AA — verify with a contrast tool

- Support text scale up to 200% without overflow

- VoiceOver / TalkBack pass on critical flows

## 14.2 Web

- Run axe DevTools on every page — fix violations

- Keyboard navigation: tab order is logical, focus visible, no traps

- Semantic HTML: header, main, nav, footer; skip-to-content link

- Aria labels on icon-only buttons

# 15. Admin tooling extraction and moderation

Architectural decision (May 2026): admin functionality moves out of the consumer Flutter app. Dev/seed screens become dev-flavor only. Production admin operations move to a separate Next.js admin web that calls Cloud Functions which use the Admin SDK. Custom Auth claims replace the user-doc isAdmin field as the source of truth.

## 15.1 The split

- Dev-time tools — database_pop, database_wipe, seed_portfolio, image_gen, image_editor — never ship in a release binary. Move them behind a build flavor and exclude their route registrations in the prod flavor.

- Production admin operations — moderation, refunds, role assignment, manual ownership corrections, force-evolution-rollback — move to web/src/app/(admin)/.

- The Flutter app, in production, has zero admin-specific code paths. browse_screen and any other UI gating that today reads currentUser.isAdmin must be removed or rewired to a non-admin signal.

## 15.2 Custom claims (replace user.isAdmin field)

- Authority lives in Auth custom claims (request.auth.token.admin), not in Firestore.

- Firestore rules check the claim directly — no get() call, no user-editable field.

- Bootstrap script: hb/functions/scripts/set-admin.js sets the first admin via Admin SDK locally.

- After bootstrap: any further admin grant happens through a Cloud Function gated by an existing admin claim.

- Remove the isAdmin field from hb/lib/models/user.dart and regenerate user.g.dart once all reads are gone.

Done when: No client code reads or writes user.isAdmin. Auth claim is the only source of truth.

## 15.3 Dev-flavor isolation (Flutter)

- Add a build flavor 'dev' alongside 'prod' in android/app/build.gradle and ios/Flutter/Flavors.xcconfig.

- In hb/lib/screens/routes.dart, register the dev/seed/wipe routes only when running the dev flavor (use a compile-time const).

- Set up separate Firebase projects per flavor — hitbox-dev and hitbox-prod — so dev tools cannot point at prod data.

- CI builds prod flavor only when shipping to TestFlight / Play.

Done when: A release-flavor APK/IPA does not contain dev-screen routes or service-call sites.

## 15.4 Production admin web (web/src/app/(admin)/)

- New route group: web/src/app/(admin)/ with its own layout, auth guard, and navigation.

- Auth guard: require Firebase Auth sign-in AND verify admin custom claim in a server component before rendering.

- Add a hardware-key 2FA enforcement (Firebase Auth multi-factor, or front the route with a passkey-protected Cloudflare rule).

- Pages to build first: users (list, set/revoke admin), reports (moderation queue), purchases (refund), instances (force-correct ownership), evolution (rollback an event).

- Every privileged action is a Cloud Function call. The admin web does not write Firestore directly.

## 15.5 Cloud Function admin gateway

- Per-action callable Functions: setAdmin, revokeAdmin, refundPurchase, forceTransferInstance, rollbackEvolutionEvent, banUser, unbanUser, hideListing, deleteContent.

- Every Function: requires context.auth.token.admin === true; logs the action to admin_log; uses Admin SDK so it bypasses rules cleanly.

- Idempotency keys on every callable to prevent duplicate refunds / mis-clicks.

- Rate-limit admin actions per uid to detect compromised admin accounts early.

## 15.6 Audit log

- admin_log collection — append-only — each entry: actor uid, action name, target id(s), before/after snapshot, timestamp, ip, user-agent.

- Firestore rule: allow read: if isAdmin(); allow write: if false; (only Admin SDK writes).

- Admin web has a read-only audit page filterable by actor, action, date range.

- Backup admin_log to Cloud Storage daily; retain 7 years (Sarbanes-style hygiene; cheap insurance).

## 15.7 Moderation

- Reportable entities: trades, listings, profiles, content (artist drops).

- Reports collection: reporter uid, target type, target id, reason, evidence, status (open / actioned / dismissed), decided_by, decided_at.

- User-facing report flow: long-press → report → reason picker → confirm. Optimistic UI; queue offline.

- Admin moderation page: review queue, take action — warn (notification), hide (soft-delete), ban (revoke account access).

- Every moderator action goes through the Cloud Function gateway and writes admin_log.

## 15.8 Roles beyond admin

- Add a custom claim 'role' with values: admin, moderator, artist, user. Or use multiple boolean claims (admin, moderator, artist) — choose one and stick to it.

- Firestore rules accept both admin OR specific role for relevant actions (e.g. artists can write to their own artist doc).

- Functions check role on context.auth.token claims, not on Firestore.

# 16. Observability and ops

## 16.1 Logging

- Cloud Functions: structured logs with request id, user id (when present), event name

- Mobile: events to Firebase Analytics for key flows (scan_success, claim_success, trade_initiated, evolution_triggered)

- Web: same events via gtag or Analytics SDK

## 16.2 Dashboards

- Stripe dashboard for payment health

- Firebase console for Function execution counts + errors

- Crashlytics dashboard for crash-free user rate (target: 99.5%+)

- Cost alerts on Firestore reads / writes / Functions invocations

## 16.3 Backups

- Firestore scheduled export to Cloud Storage — daily, 30-day retention

- Document restoration runbook

- Test a restore at least once before launch

## 16.4 On-call

- Even one-person on-call needs a runbook

- Incident severity levels: SEV1 (down, money flow broken), SEV2 (major feature broken), SEV3 (minor)

- Post-incident write-up template

# 17. Pre-launch checklist

## 17.1 Legal

- Privacy policy (covers Firebase, Stripe, NFC scan data, location if applicable)

- Terms of service

- Age policy (under-18 handling)

- DMCA / takedown policy

- Cookie banner on web (where required)

## 17.2 Stores

- App Store listing: title, subtitle, description, keywords, 5+ screenshots, app preview video

- Play Store listing: title, short description, full description, feature graphic, screenshots

- Privacy nutrition labels (Apple) + data safety form (Google)

- Age rating questionnaire

- Content guidelines: no in-app purchase of regulated items

## 17.3 Web

- Custom domain configured, SSL valid, HSTS enabled

- Vercel production deploy with environment variables set

- Analytics + Sentry verified in production

- Health check endpoint

## 17.4 Comms

- Help / support page with contact email

- Status page (third-party or DIY single-page)

- Beta tester thank-you and feedback channel

- Launch announcement draft

# 18. DIY milestones (suggested order)

Sequenced for in-house execution. Each milestone takes one to three weeks.

## M0 — Inventory & alignment

- Section 1 (current state) reviewed and updated as needed

- Section 2 (priorities) confirmed with leadership

## M0.5 — Admin tooling extraction

Pre-condition for clean rules and Functions hardening. Decided May 2026 after the rules audit surfaced privilege-escalation paths rooted in mixing admin and consumer code.

- C1 patch shipped: rules use request.auth.token.admin; user.isAdmin field no longer trusted; bootstrap script in hb/functions/scripts/set-admin.js

- Section 15.3 — Add Flutter build flavors; gate dev/seed screens to dev only

- Section 15.4 — Stand up web/src/app/(admin)/ route group with auth guard and 2FA

- Section 15.5 — Write the first batch of admin Cloud Functions (setAdmin, revokeAdmin, refundPurchase, banUser)

- Section 15.6 — admin_log collection + Firestore rule + audit page

- Section 15.2 — Remove user.isAdmin field from model and all client read sites

## M1 — Backend lockdown

- Section 4 (Firestore rules audit) — apply remaining critical and high findings (C2, C3, H1–H7, M1–M6)

- Section 5 (Cloud Functions hardening) — at minimum: idempotency, App Check, structured logging

## M2 — Patent 1 hardening

- Section 6 — protocol audit + threat model + server-side verification

- Internal two-engineer review documented

## M3 — Patent 2 + Stripe hardening

- Section 7 — atomicity tested under load

- Section 8 — webhook + idempotency + refund flow

## M4 — Tests + CI

- Section 9 — coverage targets met for Functions and critical services

- CI pipeline running on every PR

## M5 — Mobile hardening

- Section 10 — Crashlytics, offline, retries, lifecycle, deep links, build flavors

## M6 — Web hardening

- Section 11 — error boundaries, SEO, hydration, perf, auth

## M7 — Polish + admin

- Section 13 — state coverage and design tokens

- Section 14 — accessibility pass

- Section 15 — admin gates and moderation finalized (post-extraction)

## M8 — Pre-launch

- Section 16 — observability dashboards live

- Section 17 — legal, stores, web, comms

- Soft launch to a controlled cohort

# Appendix A — File-by-file priority

First passes for each part of the codebase.

## A.1 Highest priority files

- NFC + claim — hb/lib/screens/scan_screen.dart, claim_screen.dart

- Trade execution — hb/lib/services/trade_service.dart

- Evolution — hb/lib/services/evolution_service.dart

- Ownership — hb/lib/services/ownership_service.dart

- Purchase — hb/lib/services/purchase_service.dart

- Cloud Functions — hb/functions/index.js — split + harden

- Firestore rules — hb/firestore.rules — rule-by-rule audit

## A.2 Admin files (gate before launch)

- Database wipe — hb/lib/screens/database_wipe_screen.dart

- Database pop — hb/lib/screens/database_pop_screen.dart

- Seed portfolio — hb/lib/screens/seed_portfolio_screen.dart

## A.3 Where to add tests first

- Tests root — hb/test/ — mirror lib/ structure

- Functions tests — hb/functions/__tests__/

- Integration tests — hb/integration_test/

— End of scaffold —